DEMOLITION CHECKLIST

PART ONE - INITIAL CLEARANCES and APPROVALS REQUIRED TO DEMOLISH

Identify parcels as demolition candidates:

- Conduct site visits/inspections to verify dilapidated condition/vacancy status

- Prepare documentation - photos, spreadsheets, ownership documents, etc.

Environmental Review and Clearances:

- Tier 1 - Initial Publication of Notices

o	Statutory Checklist and Environmental Assessment for project  ‘release’ of funding   (Notice of Release of Funds (RROF) and Finding of No Significant Impact (FONSI))

- Tier 2 - Site-specific inspections and assessments, prepare two checklists:

- Statutory Checklist – for all parcels, site specific

- Environmental Assessment (EA) checklist – for specific parcels only

- Obtain SHPO/Section 106 review and clearances

- Requirements for Scenic Rivers, airports, wetlands, etc.

- Environmental testing for possible contaminants: (completed by licensed environmental company)

  - Determination if ‘safe to enter’ for testing and abatement of hazards

- If not safe to enter, property will need to be an ‘ordered demolition’

- Identify hazards and abatement that will be required prior to demolition

- Will also conduct air monitoring during actual demolitions - asbestos

  - Posting notices on structures

Owner Agreements and Permissions:

- Follow local code enforcement procedures and notifications for demolition

- Confirm and document property has been vacant for at least 3 months

- File and record lien for cost of demolition (not required by CDBG if demo is for crime prevention and cost is less than $10,000)

If code enforcement procedures not followed obtain the following:

- Enter into demolition assistance agreement with owner,

- Obtain owner permission/right of entry for demolition

- Confirm and document property has been vacant for at least 3 months

- File and record lien for cost of demolition (not required by CDBG if demo is for crime prevention and cost is less than $10,000)

Contractor Procurement:

- Follow competitive bid procedures for the contractor and get itemized bid/cost schedule

- If multiple properties are to be demolished, create process to pre-qualify contractors, then bid and award contracts:

    - Pre-approved through Request for Qualifications

    - Each contractor submits pricing for demolition

- Assign parcels in groups to pre-approved contractors, and monitor progress

o	Cleared parcels assigned and contract executed

- Inspect and approve each step of demolition; approve change orders

Utility Disconnections and Clearance:

- Water disconnects and clearance to demolish

- Gas disconnects and clearance to demolish

- Electrical disconnects and clearance to demolish

PART TWO - ACTUAL DEMOLITION:

- Assignment of parcels to Demolition Contractors:

- Apply for demolition permit/approval

- Permit fees paid by demo contractor, included in bid pricing of contract

- File National Emissions Standards for Hazardous Air Pollutants (NESHAP) forms with DHEC:

o	If safe to enter, demo contractor will conduct abatement of asbestos/lead/etc.

o	If unsafe, structure will be classified as ‘ordered demolition’, sent to a Type II landfill

Demolition: (completed by pre-qualified demo contractors or competitive bid)

- Environmental hazards removed

- Structures taken down and removed

- Environmental monitoring and testing, if needed (completed by a licensed environmental company)

- Finish vacant lot

o	Level lot

o	Replace/repair any damage to sidewalks, drives and curbs

o	Installation of grass seed

- Demo contractor to provide required documentation and ‘after’ photos for payment

- Approve final work and invoices of demolition contractor